# Vani Setu Track A Reconciliation VS-RECON-TRKA-V1-001

Date: 2026-05-20

Run: 20260520T121349Z

# Scope

This reconciliation records Track A integration for Reporter, Translator, frontend editor depth, ML gateway depth, and audit chain segregation. Track B committee nomenclature and behavior remain unchanged except for a syntax-only frontend build fix that terminates existing setup statements without changing behavior.

# References

Reporter and Translator prototypes are available under gov/vanisetu/prototype. The available SRS reference records Reporter Workspace M5 and Translator Workspace M10 expectations, including assigned slot visibility, partial submission/recovery, two-pane translator review, HV/EV derivatives, and regional footnote preservation.

# Integration Result

Reporter moved from 82% to approximately 95% for v1.1 hardening scope. Translator moved from 78% to approximately 90% for v1.1 hardening scope. Operational gates remain open for microphone hardware and Bhashini production credentials.

# Evidence

Backend verification: Laravel feature suite reached 163 passing tests. Frontend verification: Vitest reached 78 passing tests and npm run build succeeds. ML gateway verification: pytest reached 18 passing tests and local curl probes for diarisation, forced alignment, regional language detection, and NMT batch returned HTTP 200. Audit verification remains segment-aware and passes.

# Audit And Governance

Audit verification now validates reporter, translator, committee, and committee.in_camera chains independently. Existing entries default to on_record where no segment is present. In-camera remains segregated below committee.

# Open Gates

PENDING_HUMAN: browser microphone validation on the target workstation. PENDING_HUMAN: production Bhashini credentials and service-level validation.

# Verdict

Track A is integrated and evidenced for controlled UAT preparation, but full v1 UAT readiness is not claimed until the operational gates are closed.